# Test Plan for a Library Management System

Domain: Software Testing / Software Quality Assurance

## 1. Lab Title

Development of a Comprehensive Test Plan Document for a Library Management System (LMS)

## 2. Aim

To develop a comprehensive Test Plan for a Library Management System that defines the testing strategies, methodologies, environment, entry and exit criteria, test cases and defect-reporting process needed to evaluate and validate the functionality of the system.

## 3. Problem Statement

A Library Management System automates the daily operations of a library: adding and cataloguing books, registering members, issuing and returning books, calculating fines, reserving books and generating reports. Errors in these operations lead to wrong fines, lost records, duplicate issues and unauthorized access.

The problem is to plan the testing of this system in an organized way so that:

- Every functional requirement is verified against its expected behaviour.

- Non-functional qualities such as performance, security and usability are evaluated.

- Defects are found early, recorded consistently and tracked until closure.

- There are clear criteria to decide when testing can start, when it can stop and whether the system is ready for release.

## 4. Software Requirements

### 4.1 Tools Used for the Lab

| Category | Tool / Software |
| --- | --- |
| Operating System | Windows 10/11 or Ubuntu 22.04 |
| Test Plan Documentation | MS Word / Google Docs |
| Test Case Management | MS Excel / TestLink |
| Defect Tracking | Jira / Bugzilla (or Excel sheet) |
| Functional Automation | Selenium WebDriver |
| API Testing | Postman |
| Performance Testing | Apache JMeter |
| Browsers | Google Chrome, Mozilla Firefox, Microsoft Edge |
| Database | MySQL 8.x |
| Application Server | Apache Tomcat / XAMPP |

### 4.2 Application Under Test: Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-01 | Admin and librarian can log in with valid credentials. |
| FR-02 | Librarian can add, edit, search and delete book records. |
| FR-03 | Librarian can register, update and deactivate members. |
| FR-04 | System can issue a book to a member, with a limit of 3 books per member. |
| FR-05 | System can return a book and calculate the fine for late return (for example, Rs. 2 per day). |
| FR-06 | Member can search the catalogue by title, author, ISBN or category. |
| FR-07 | Member can reserve a book that is currently issued. |
| FR-08 | System can generate reports on issued books, overdue books and fines. |

### 4.3 Non-Functional Requirements

- Performance: Search results must appear within 3 seconds for up to 100 concurrent users.

- Security: Role-based access, password encryption and protection against SQL injection.

- Usability: A new librarian should be able to issue a book without training in under 2 minutes.

- Compatibility: Must work on the latest versions of Chrome, Firefox and Edge.

- Reliability: No loss of data on unexpected shutdown.

## 5. Test Plan

### 5.1 Test Plan Identifier

LMS-TP-001, Version 1.0

### 5.2 Introduction and Objectives

This document describes the approach used to test the Library Management System. The objectives are to verify that all requirements are implemented correctly, to uncover defects before release, and to confirm that the system is stable, secure and usable.

### 5.3 Scope

In scope (features to be tested): Login and authentication, book management, member management, issue and return, fine calculation, search, reservation, reports, and role-based access.

Out of scope (features not to be tested): Third-party payment gateway internals, hardware such as barcode scanners and printers (only the interface to them is tested), and the operating system and database engine themselves.

### 5.4 Test Items

Modules under test: Authentication, Book Management, Member Management, Circulation (Issue/Return), Fine Management, Search, Reservation, Reports.

### 5.5 Testing Levels

| Level | Description | Performed by |
| --- | --- | --- |
| Unit Testing | Each function or class (for example, the fine calculation method) is tested in isolation. | Developers |
| Integration Testing | Interaction between modules is checked (for example, Issue Book updating the Book Inventory and Member Record). | Developers / Testers |
| System Testing | The complete application is tested against all requirements. | Testers |
| User Acceptance Testing | Librarians and members confirm the system meets their needs. | End users |
| Regression Testing | Re-testing after fixes or changes to confirm nothing else broke. | Testers |

### 5.6 Testing Strategies and Methodologies

| Type | Approach | Example for LMS |
| --- | --- | --- |
| Black-box testing | Tests behaviour without looking at the code, using equivalence partitioning, boundary value analysis, decision tables and state transition. | Issuing the 3rd book succeeds and the 4th is rejected (boundary value). |
| White-box testing | Tests internal logic using statement, branch and path coverage. | All branches of the fine calculation function are executed. |
| Functional testing | Checks each feature against the requirement. | Add a book with valid ISBN. |
| Non-functional testing | Performance, load, stress, security, usability and compatibility testing. | 100 users searching at the same time. |
| Smoke testing | Quick check that the build is stable enough for detailed testing. | Login, search and issue work after deployment. |
| Sanity testing | Narrow check after a small fix. | Re-check fine calculation after a bug fix. |
| Exploratory testing | Unscripted testing based on tester experience. | Entering special characters in the member name. |
| Automation testing | Repeated tests scripted with Selenium. | Login and search scripts run on every build. |

### 5.7 Test Environment

- Hardware: Intel i5 or higher, 8 GB RAM, 256 GB storage.

- Software: Windows/Ubuntu, Tomcat or XAMPP, MySQL 8, Chrome/Firefox/Edge.

- Test data: 50 sample books, 20 member records (active, expired and blocked), 2 admin accounts and 2 librarian accounts.

### 5.8 Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Prepares the test plan, monitors progress, approves release. |
| Test Engineer | Designs and executes test cases, logs defects. |
| Developer | Fixes defects and supports unit and integration testing. |
| Business Analyst / Librarian | Clarifies requirements and performs UAT. |

### 5.9 Schedule

| Activity | Duration |
| --- | --- |
| Test planning and design | 1 week |
| Test case preparation | 1 week |
| Test execution cycle 1 | 1 week |
| Defect fixing and retest | 1 week |
| Regression and UAT | 1 week |

### 5.10 Entry Criteria

- Requirement document is approved.

- Test plan and test cases are reviewed.

- Build is deployed in the test environment and passes smoke testing.

- Test data is ready.

### 5.11 Exit Criteria

- 100% of planned test cases are executed.

- At least 95% of test cases pass.

- No open Critical or High severity defects.

- All Medium defects are fixed or have an approved workaround.

- Test summary report is approved.

### 5.12 Suspension and Resumption Criteria

Testing is suspended if the build is unstable (for example, login fails for all users) or the test environment is down. It is resumed after a new stable build is delivered and passes smoke testing.

### 5.13 Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Requirements change late | Change control process and impact analysis. |
| Test environment unavailable | Keep a backup environment. |
| Insufficient test data | Prepare data scripts in advance. |
| Tight schedule | Prioritize test cases by risk and use automation for regression. |

### 5.14 Test Deliverables

Test plan, test cases, requirement traceability matrix, defect reports, automation scripts and the test summary report.

## 6. Sample Test Cases

| TC ID | Req | Test Scenario | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TC-01 | FR-01 | Login with valid credentials | admin / Admin@123 | Dashboard opens | Dashboard opened | Pass |
| TC-02 | FR-01 | Login with invalid password | admin / wrong | Error message shown | Error message shown | Pass |
| TC-03 | FR-02 | Add a book with valid details | ISBN 9780131103627 | Book saved successfully | Book saved | Pass |
| TC-04 | FR-02 | Add a book with duplicate ISBN | Existing ISBN | Duplicate rejected | Duplicate accepted | Fail |
| TC-05 | FR-04 | Issue 3rd book to a member | Member with 2 books | Book issued | Book issued | Pass |
| TC-06 | FR-04 | Issue 4th book to a member | Member with 3 books | Issue blocked with message | Issue blocked | Pass |
| TC-07 | FR-05 | Return book 5 days late | Due date 5 days ago | Fine = Rs. 10 | Fine = Rs. 12 | Fail |
| TC-08 | FR-06 | Search by partial title | "Data" | All matching books listed | Books listed | Pass |
| TC-09 | FR-07 | Reserve an already issued book | Issued book ID | Reservation created | Reservation created | Pass |
| TC-10 | FR-08 | Generate overdue report | Current date | List of overdue books | List generated | Pass |
| TC-11 | NFR | Login field with SQL injection | ' OR '1'='1 | Login rejected | Login rejected | Pass |
| TC-12 | NFR | Search with 100 concurrent users | JMeter script | Response under 3 seconds | 4.6 seconds | Fail |

## 7. Defect Report

### 7.1 Defect Life Cycle

New, Assigned, Open, Fixed, Retest, Verified and Closed. A defect may also be Rejected, Deferred or Reopened.

### 7.2 Severity Definitions

| Severity | Meaning |
| --- | --- |
| Critical | System crash or data loss; no workaround. |
| High | Major feature fails; limited workaround. |
| Medium | Feature partly works; workaround available. |
| Low | Cosmetic or minor usability issue. |

### 7.3 Defect Log

| Defect ID | Module | Description | Steps to Reproduce | Expected | Actual | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEF-001 | Book Management | Duplicate ISBN is accepted | 1. Open Add Book. 2. Enter an existing ISBN. 3. Click Save. | System shows "ISBN already exists" | Duplicate record saved | High | High | Open |
| DEF-002 | Fine Management | Fine calculated incorrectly for late return | 1. Issue a book. 2. Set due date 5 days earlier. 3. Return the book. | Fine = Rs. 10 | Fine = Rs. 12 (includes the issue day) | High | High | Fixed |
| DEF-003 | Search | Search is slow under load | Run JMeter with 100 users on the search page. | Response within 3 seconds | Response 4.6 seconds | Medium | Medium | Assigned |
| DEF-004 | Member Management | Phone number field accepts letters | Enter "abcd1234" in the phone field and save. | Validation error | Value saved | Medium | Medium | Open |
| DEF-005 | User Interface | "Submit" button label is misaligned on mobile view | Open the Issue Book page on a 360 px wide screen. | Button aligned | Button overlaps the text field | Low | Low | Open |

### 7.4 Defect Summary

| Severity | Total | Open | Fixed / Closed |
| --- | --- | --- | --- |
| Critical | 0 | 0 | 0 |
| High | 2 | 1 | 1 |
| Medium | 2 | 2 | 0 |
| Low | 1 | 1 | 0 |
| Total | 5 | 4 | 1 |

## 8. Result

| Parameter | Value |
| --- | --- |
| Total test cases planned | 12 |
| Test cases executed | 12 |
| Passed | 9 |
| Failed | 3 |
| Pass percentage | 75% |
| Defects logged | 5 |
| Critical defects | 0 |

A complete Test Plan for the Library Management System was prepared, covering scope, strategy, environment, schedule, risks and entry and exit criteria. Sample test cases were executed against the planned functional and non-functional requirements, and five defects were logged. Since the pass rate (75%) is below the 95% exit criterion and open High severity defects remain, the build is not yet ready for release and must go through a fix and regression cycle.

## 9. Conclusion

A well-structured test plan gives the testing effort a clear direction. By defining what to test, how to test it, who tests it and when testing is complete, the team can reduce risk and avoid missing important features. In this lab, black-box and white-box techniques, together with functional, non-functional, regression and automation testing, were planned for the Library Management System. The defect report showed how issues such as duplicate ISBN acceptance and wrong fine calculation are recorded with severity, priority and reproduction steps so that they can be fixed and retested. The lab shows that early planning, traceable test cases and disciplined defect tracking improve the quality, reliability and security of the software before it reaches its users.